## Slide 1
Learn Forma Build
Lecture

## Slide 2: Learning objectives
After completing this course, you’ll be able to:
Access and navigate project information in Forma Data Management.
Work with drawings, models, and specifications in Forma Build.
Create and track Issues for project coordination.
Process RFIs, submittals, meetings, correspondence, assets, and forms.
Set up and manage project budgets in Cost Management.
Monitor payment applications and forecast project costs.

## Slide 3: Join a project on Autodesk Forma for Construction
Students will receive an invitation email from Autodesk Forma to join the project.
To login to Autodesk Forma for Construction, use your credentials at acc.autodesk.com.

## Slide 4: Forma Data Management
With Forma Data Management, you can organize your files and folder for use throughout your project. You can distribute files to the field, publish sheets, conduct file reviews, create transmittals, and track file issues.

## Slide 5: Folder permissions
Folder permissions can be used to control access to files and the actions that members can take with the files.
Subfolders automatically inherit the permission level of the parent folder; however, they can be changed later. If changed, subfolder permissions must either match or have a greater permission level of the parent folder.

## Slide 6: Navigate 3D models
The viewing toolbar provides various tools for you to navigate your file content. The toolbar is on the bottom of the viewer. You can orbit, pan, zoom window, and view the model from a first-person view.

## Slide 7: Take measurements in 3D
You can take different kinds of measurements using the measuring tools in the viewing bar.

## Slide 8: Section a building in 3D
The Sectioning Tools dialog consists of two tabs which contain tools for sectioning models using planes or boxes.

## Slide 9: Get element properties
Click any element to view its properties.

## Slide 10: Color code elements
Assigning colors to model objects can make the model easier to read and understand, and fit for purpose depending on the task to be completed.
Coloring objects based on sequential fields such as object size, date, or weight, as well as based on property values and status, allows you to quickly and easily visualize and compare quantitative and qualitative data within the model.

## Slide 11: Navigate between 2D and 3D views
If the model uploaded from Revit contains sheets, you can navigate between 2D sheets and the 3D view using the Sheets & Views window.

## Slide 12: Navigate between levels
Quickly crop the building in 3D by selecting a level in the left toolbar

## Slide 13: Navigate 2D sheets
Sheets uploaded from Revit are smart: clicking any element gives you all the properties about it. You can also add markups and share them with the team.

## Slide 14: Sheets in Build
The Sheets tool in Forma Build allows you to upload and publish PDF and RVT files and publish individual sheets for use in the field. Once sheets are published, the entire project team whether in the office or the field can access and view those sheets either on web or the Forma mobile app.

## Slide 15: Specifications
During the specifications publishing process, the Optical Character Recognition (OCR) analyzes high-level specification information, and then breaks out specification documents into a structure by correlating section codes and descriptions.
Once section codes and descriptions have been extracted, specification sections can be added, modified, and organized during the review stage.
After publication, specifications can be accessed and viewed by all project members working both in the field and the office, either on web or the Autodesk Forma mobile app.

## Slide 16: Issues in Build
The Issues tool in Forma Build and allows you to track, manage, and communicate problems and areas for improvement across the construction lifecycle to prevent delays and deliver quality work. With Issues, you can reference data on sheets, forms, RFIs, and other items throughout the Autodesk Forma.

## Slide 17: Forms and forms templates
The Forms tool in Forma Build enables your team to fill out, review, and manage project forms. This tool provides a single secure point to coordinate data collection, photos, and follow-up documents.
Forma Build comes with a set of preconfigured form templates. However, you can also import templates or create a brand new template.

## Slide 18: Request for Information
A Request for Information (RFI) is a formal process used to obtain clarification or additional information from architects, engineers, clients, or other stakeholders involved in a construction project.
The RFI tool in Forma Build helps teams manage these requests efficiently, ensuring work proceeds according to project specifications and plans. The tool is available both through web browsers and mobile devices.

## Slide 19: Submittals
Submittals are a formal process used to submit documents, materials, and equipment for approval from architects, engineers, clients, or other stakeholders involved in a construction project.
The Submittals tool in Forma Build helps teams ensure that materials and equipment utilized in projects adhere to specifications and requirements. The tool is available both through web browsers and mobile devices.

## Slide 20: Meetings
Follow these steps to run effective project meetings:
  Plan Your Meeting - Create meetings and set up details. Add video conference links, invite people, and attach references. You can also create from templates.
  Conduct Your Meeting - Record attendance and take notes during meetings.
  Follow Up - Finalize meeting minutes and create follow-up meetings. You can share or export meeting records.

## Slide 21: Correspondence
The Correspondence tool in Build lets you create and manage communication between teams and with project stakeholders. Keep internal and external correspondence in one place for a single, centralized source of truth for the project.

## Slide 22: Schedule
The Schedule tool enables importing schedules from third party tools. Once imported, schedules can be easily viewed, shared, and collaborated on.
The Gantt chart view provides a visual representation of the schedule. Each schedule activity can be linked to relevant objects across the platform.

## Slide 23: Assets
An asset can be any component of the construction process. With the Assets tool, you can:
  Assign statuses and visualize asset progress on multiple mediums including PDFs and 3D models.
  Use a mobile device to scan barcodes, QR codes, or NFC tags on equipment to access and edit equipment information, track installation, or perform quality and commissioning workflows.
  Connect assets to other project items such as files, forms, and issues to access relevant project data in one central location. This can be especially useful for handover and referencing checklists, manuals, specifications, and more, to close out the asset.

## Slide 24: Cost control with Cost Management
Cost Management centralizes project budgeting, contracts, and financial change control in a cloud environment.
You can set up budgets, manage committed costs, track actual costs, and monitor forecasted costs.

## Slide 25: Manage committed costs
In Cost Management, you can use the Cost tool to create contracts with subcontractors.
These contracts and purchase orders reflect in the committed costs columns.

## Slide 26: Manage payment applications
A Budget Payment Application is part of the main contract. It is used for the contractor to get paid by the owner. This is known as an upstream payment.
A Cost Payment Application is part of the contract with subcontractors. It is used for the contractor to pay subcontractors. This is known as downstream payment.

## Slide 27: Forecast project costs
Forecast projects future costs based on current commitments, pending changes, and expected trends.
As the project progresses, more activities are happening, which means more cost payment applications are paid to subcontractors, and more budget payment applications are submitted to the owner.
These payment applications might include changes compared to the original budget and schedule. That’s why forecast costs are an essential part of any cost control system to make sure your project stays within budget and on time.

## Slide 28: Create change orders
Simplify the process of overseeing change orders in construction projects using the Cost Management's Change Order tool. This tool offers efficient tracking of change orders through the approval process, providing insights into cost item impacts and historical reference points.
  PCO: Potential Change Order
  RFQ: Request for Quotation
  COR: Change Order Request
  OCO: Owner Change Order
  SCO: Subcontractor Change Order