## Slide 1
Learn Design Collaboration and
Model Coordination
Lecture

## Slide 2: Learning objectives
After completing this course, you’ll be able to:
Access and navigate a collaboration project environment.
Retrieve and manage project models and design information.
Create and share design packages across project teams.
Track design changes over time using timeline-based workflows.
Compare and review design updates between package versions.
Combine multidisciplinary models into a coordination environment.
Run clash detection to identify design conflicts.
Create and manage coordination issues across teams.
Track issue resolution through to completion.

## Slide 3: Join a project on Autodesk Forma
Students will receive an invitation email from Autodesk Forma to join the project.
To login to Autodesk Forma, use your credentials at acc.autodesk.com

## Slide 4: Forma Data Management
With Forma Data Management, you can organize your files and folder for use throughout your project. You can distribute files to the field, publish sheets, conduct file reviews, create transmittals, and track file issues.

## Slide 5: Folder permissions
Folder permissions can be used to control access to files and the actions that members can take with the files.
Subfolders automatically inherit the permission level of the parent folder; however, they can be changed later. If changed, subfolder permissions must either match or have a greater permission level of the parent folder.

## Slide 6: Navigate 3D models
The viewing toolbar provides various tools for you to navigate your file content. The toolbar is on the bottom of the viewer. You can orbit, pan, zoom window, and view the model from a first-person view.

## Slide 7: Take measurements in 3D
You can take different kinds of measurements using the measuring tools in the viewing bar.

## Slide 8: Section a building in 3D
The Sectioning Tools dialog consists of two tabs which contain tools for sectioning models using planes or boxes.

## Slide 9: Get element properties
Click any element to view its properties.

## Slide 10: Color code elements
Assigning colors to model objects can make the model easier to read and understand, and fit for purpose depending on the task to be completed.
Coloring objects based on sequential fields such as object size, date, or weight, as well as based on property values and status, allows you to quickly and easily visualize and compare quantitative and qualitative data within the model.

## Slide 11: Navigate between 2D and 3D views
If the model uploaded from Revit contains sheets, you can navigate between 2D sheets and the 3D view using the Sheets & Views window.

## Slide 12: Navigate between levels
Quickly crop the building in 3D by selecting a level in the left toolbar

## Slide 13: Navigate 2D sheets
Sheets uploaded from Revit are smart: clicking any element gives you all the properties about it. You can also add markups and share them with the team.

## Slide 14: Design Collaboration
Design Collaboration dramatically improves multi-firm project teams’ ability to meet the demands of a modern construction project.
Based on this diversity, Design Collaboration allows teams to choose how they work with other teams. Sometimes they need to be constantly in sync, while in other cases they need to control the exchange of information between each other.
The project timeline visually communicates the exchange of deliverables between teams.

## Slide 15: Teams in Design Collaboration
Teams are created to represent a company or specific function within a company. For example, there might be different teams for architects, structural engineers, mechanical engineers, and so on.
Within a team, members can work on designs in a designated team space, and control how data is shared with other teams using the shared and consumed folders

## Slide 16: Issues
Use Design Collaboration to view or create issues on your team's 2D sheets and documents, 3D views, or the project model, from either your Team Space in the Home tool, or in the context of a consumed package.

## Slide 17: Changes
The Changes tool in Design Collaboration helps multi-firm teams efficiently understand design changes in 3D models. This can help project managers and design leads working on multi-firm projects to avoid performing time-consuming manual procedures or using PDF markups to understand design changes.

## Slide 18: Model Coordination
Model Coordination provides a space to upload, review and detect clashes between your latest set of 3D project models. A clash may occur if, for example, a pipe passes through a wall without an available pipe penetration.

## Slide 19: Models in the viewer
The viewer allows you to aggregate models, use viewing tools and customize your view using filters, the object table and object colors.

## Slide 20: Views
A Model Coordination view is a collection of models which have been opened together in the viewer and saved as a group.
Views are useful as they enable model review, clash detection and issue resolution to be carried out using a smaller subset of data from a coordination space, such as a specific floor of a building.

## Slide 21: Clashes grid
The Clash grid tab shows the total number of clash groups for each model, and also total number of clash groups for a pair of models.
The Clash checks tab shows a list of saved clash checks that can be viewed and opened for quick access.

## Slide 22: Exclude model objects from clash
The Objects exclusions tab allows you to exclude specific model objects from automatic clash detection. While you can turn off entire models for clash, object exclusions provide more granular control.
You can exclude objects which don’t need clashing, objects which are less of a priority or objects which are duplicated across multiple models to reduce the number of clashes and improve clash performance.

## Slide 23: Issues in Model Coordination
Issues are used by teams to identify and communicate about areas of concern or required improvements in project files and models. Issues can be created and viewed in several ways in Model Coordination, for example using the Issues tool, when viewing models or views, or when reviewing clashes.