## Slide 1
Learn Forma Preconstruction
Lecture

## Slide 2: Learning objectives
After completing this course, you’ll be able to:
Access and navigate a Forma Preconstruction project environment.
Configure a project for takeoff and estimating.
Extract and organize quantities from 2D drawings and 3D models.
Prepare takeoff data for use in cost estimation.
Develop structured cost estimates using Estimate.
Update and refine estimates as project information changes.

## Slide 3: Join a project on Forma for Construction
Students will receive an invitation email from Autodesk Forma to join the project.
To login to Autodesk Forma, use your credentials at acc.autodesk.com

## Slide 4: Forma Data Management
With Forma Data Management, you can organize your files and folder for use throughout your project. You can distribute files to the field, publish sheets, conduct file reviews, create transmittals, and track file issues.

## Slide 5: Folder permissions
Folder permissions can be used to control access to files and the actions that members can take with the files.
Subfolders automatically inherit the permission level of the parent folder; however, they can be changed later. If changed, subfolder permissions must either match or have a greater permission level of the parent folder.

## Slide 6: Navigate 3D models
The viewing toolbar provides various tools for you to navigate your file content. The toolbar is on the bottom of the viewer. You can orbit, pan, zoom window, and view the model from a first-person view.

## Slide 7: Take measurements in 3D
You can take different kinds of measurements using the measuring tools in the viewing bar.

## Slide 8: Section a building in 3D
The Sectioning Tools dialog consists of two tabs which contain tools for sectioning models using planes or boxes.

## Slide 9: Get element properties
Click any element to view its properties.

## Slide 10: Color code elements
Assigning colors to model objects can make the model easier to read and understand, and fit for purpose depending on the task to be completed.
Coloring objects based on sequential fields such as object size, date, or weight, as well as based on property values and status, allows you to quickly and easily visualize and compare quantitative and qualitative data within the model.

## Slide 11: Navigate between 2D and 3D views
If the model uploaded from Revit contains sheets, you can navigate between 2D sheets and the 3D view using the Sheets & Views window.

## Slide 12: Navigate between levels
Quickly crop the building in 3D by selecting a level in the left toolbar

## Slide 13: Navigate 2D sheets
Sheets uploaded from Revit are smart: clicking any element gives you all the properties about it. You can also add markups and share them with the team.

## Slide 14: Forma Preconstruction hub setup
At the hub level, the Admin sets the classification systems and the currency.
At the hub level, the Admin creates line items in the preconstruction library and costs for equipment, labor and material.

## Slide 15: Forma Preconstruction project member setup
To get started in Forma Takeoff, you should:
  Define a measurement system and classification systems.
  Upload 2D and 3D files in Sheets and Models to use during takeoff.
  Create takeoff packages to organize your scopes of works.

## Slide 16: Forma Takeoff
To start takeoff exercises, you create takeoff types and assign one or multiple outputs.
The inventory keeps track of all your takeoffs, showing the instances taken off, their associated costs, and classifications.
Takeoff types can be associated to line items in the Preconstruction library to calculate costs automatically.

## Slide 17: Output definitions
For any takeoff type that cannot be associated to a line item in the Preconstruction library, you can create an output definition.
You can add a cost for an output definition and it will appear under Other Costs in Forma Estimate.
You can also assign material, labor, equipment and subcontractor cost to output definitions in Estimate.

## Slide 18: Send to Estimate
To send quantities from Takeoff to Estimate, open the inventory, and click Send to Estimate.
You can select which quantity to send. This can be helpful if you are still working on a certain takeoff type that is not ready to be estimated yet.

## Slide 19: Forma Estimate
Quantities sent from Takeoff can be modified here if need be.
Takeoff types associated with line items will have their costs automatically calculated.
For output definitions with unit costs created, cost values will appear under other costs.

## Slide 20: Using the Preconstruction library in Estimate
All cost fields can be modified by inputting a value into the table or using a productivity formula based on the Preconstruction library.

## Slide 21: Indirect costs in Estimate
Indirect cost can be added in the Cost Markups tab.

## Slide 22: Updating designs quantities and costs
When quantities are updated in Takeoff, you should review them in Estimate and decide whether to accept or decline the changes.